HogMini

Feature Flag Platform — Complete Build Checklist

Microservices Architecture from Zero to Production

8 Phases  ·  6 Services  ·  ~10 Weeks

## How to Use This Checklist

Tick the ☐ box as you complete each task. Tasks are numbered globally and must be done in order — a later task often depends on an earlier one being stable. Sub-bullets are the specific things you need to implement within that task. Do not skip ahead.

PHASE 0 — Developer Environment & Monorepo Setup

Before writing any service code, you need a proper workspace. A broken local environment wastes hours. Get this right first.

| # | Done | Task |
| --- | --- | --- |
| 1 | ☐ | Install all required global tools on your development machine – Node.js 20 LTS (use nvm to manage versions — never install Node.js directly) – Docker Desktop (or Docker Engine + Docker Compose plugin on Linux) – PostgreSQL client tools: psql, pg_dump (for manual DB inspection — not the server itself) – Redis CLI: redis-cli (for manual cache inspection) – Git 2.40+ with SSH key configured for GitHub – Turbo: npm install -g turbo – TypeScript: npm install -g typescript ts-node – HTTPie or curl (for manually testing API endpoints from the terminal) |
| 2 | ☐ | Create the GitHub repository and configure it – Create a new GitHub repository named "hogmini" (private) – Clone it locally to your development machine – Create a .gitignore that excludes: node_modules, dist, .env, *.log, .turbo – Create a .nvmrc file at the root containing "20" (pins Node version) – Push the initial commit |
| 3 | ☐ | Initialize the npm workspace (monorepo root) – Create root package.json with: name "hogmini", private true, workspaces array pointing to "packages/*" – Set engines field to require Node >= 20 – Do NOT add any dependencies to the root package.json — it is a coordination file only |
| 4 | ☐ | Configure Turborepo – Create turbo.json at the root defining a pipeline – Pipeline tasks: build (depends on upstream ^build), dev (no cache, persistent), test (depends on ^build), lint – Set globalDotEnv to [".env"] so Turbo is aware of your env file |
| 5 | ☐ | Create the shared package – Create packages/shared/ directory – Initialize packages/shared/package.json with name "@hogmini/shared", version "0.0.1" – Configure TypeScript: tsconfig.json with strict mode on, target ES2022, module CommonJS – Create src/types/index.ts — define your core domain interfaces: Flag, Rule, Variation, UserContext, EvaluationResult, Organization, Project, Environment, AuditLog – Create src/errors/index.ts — define: AppError (base), NotFoundError, UnauthorizedError, ForbiddenError, ValidationError, ConflictError – Create src/middleware/requestId.ts — Express middleware that generates a UUID v4, attaches it to req, sets X-Request-ID response header – Create src/middleware/errorHandler.ts — Express error handler that maps AppError subclasses to HTTP status codes and returns { error, message, requestId } – Create src/messaging/rabbitmq.ts — exports a connect() function using amqplib that returns a Channel, handles reconnection with exponential backoff – Run npm install from the root to link the workspace |
| 6 | ☐ | Set up the root .env.example file – Document every environment variable all services will need – Variables include: NODE_ENV, JWT_SECRET, DATABASE_URL (per service), REDIS_URL, RABBITMQ_URL, PORT (per service) – Copy it to .env and fill in development values – Add .env to .gitignore — verify it will never be committed |

PHASE 1 — Infrastructure: PostgreSQL, Redis & RabbitMQ (Local)

Run all infrastructure locally in Docker. You do not install PostgreSQL or Redis directly on your machine. Everything runs in containers so production parity is maintained from day one.

| # | Done | Task |
| --- | --- | --- |
| 7 | ☐ | Write the docker-compose.yml for local development – Define service: postgres (image postgres:16-alpine, port 5432:5432, named volume for data persistence) – Define service: redis (image redis:7-alpine, port 6379:6379, append-only persistence enabled) – Define service: rabbitmq (image rabbitmq:3.13-management-alpine, port 5672:5672, management UI on 15672:15672) – Add a healthcheck to each infrastructure container – Create a named network "hogmini-network" and attach all containers to it |
| 8 | ☐ | Validate all infrastructure containers start and are reachable – Run: docker compose up -d postgres redis rabbitmq – Connect to PostgreSQL with psql and verify you can run: SELECT 1; – Connect to Redis with redis-cli and verify you can run: PING – Open the RabbitMQ management UI at http://localhost:15672 (guest/guest) and verify the dashboard loads |
| 9 | ☐ | Create and configure PostgreSQL databases for each service – Connect to PostgreSQL as the admin user – Create database: hogmini_identity – Create database: hogmini_flags – Create database: hogmini_events – Create a dedicated application user (e.g. "hogmini_app") with a password – Grant the app user full privileges on each database – Never use the postgres superuser from application code |
| 10 | ☐ | Configure RabbitMQ exchanges, queues, and bindings – Create a direct exchange named "flags" – Create queue: "evaluation.flag.updates" — bind to exchange "flags" with routing key "flag.updated" – Create queue: "evaluation.flag.deletes" — bind to exchange "flags" with routing key "flag.deleted" – Create queue: "notification.flag.updates" — bind to exchange "flags" with routing key "flag.updated" – Create queue: "notification.flag.deletes" — bind to exchange "flags" with routing key "flag.deleted" – Verify the bindings in the management UI Exchanges tab |
| 11 | ☐ | Write the database migration system – Create a scripts/migrate.sh bash script at the root – The script reads all .sql files in a service's migrations/ folder, sorted numerically – It applies each migration by piping it to psql, skipping already-applied ones – Track applied migrations in a schema_migrations table (id, filename, applied_at) – Create the schema_migrations table in each DB manually before running the first migration – Test it: run the script with no migrations, confirm it exits 0 with a "nothing to do" message |

PHASE 2 — identity-service: Auth, Orgs, API Keys

This service owns authentication and organization management. Every other service will call this one to validate tokens. Get it solid before moving on.

| # | Done | Task |
| --- | --- | --- |
| 12 | ☐ | Initialize the identity-service package – Create packages/identity-service/ directory – package.json: name "@hogmini/identity-service", add dependencies: express, pg, bcrypt, jsonwebtoken, zod, pino, pino-http, uuid – Add devDependencies: @types/* for all the above, typescript, ts-node-dev, nodemon – Create tsconfig.json extending a shared tsconfig base if you have one – Create src/index.ts as the entry point — only starts the server, imports nothing at the top level that could fail silently |
| 13 | ☐ | Write the PostgreSQL repository layer (raw SQL, no ORM) – Create src/config/database.ts — exports a pg Pool instance initialized from DATABASE_URL env var – Create src/repositories/UserRepository.ts with methods: create(email, passwordHash), findByEmail(email), findById(id) – Create src/repositories/OrganizationRepository.ts with methods: create(name, ownerId), findById(id), findByMemberId(userId), addMember(orgId, userId, role) – Create src/repositories/ProjectRepository.ts with methods: create(name, orgId), findById(id), findByOrgId(orgId) – Create src/repositories/ApiKeyRepository.ts with methods: create(name, projectId, keyHash, keyPrefix), findByKeyHash(hash), listByProject(projectId), revoke(id) – Every repository method takes a pg PoolClient parameter to support transactions — repositories do NOT manage their own connections |
| 14 | ☐ | Write database migrations for the identity-service – migrations/001_create_schema_migrations.sql: creates the schema_migrations tracking table – migrations/002_create_users.sql: id (uuid PK), email (unique not null), password_hash, created_at, updated_at – migrations/003_create_organizations.sql: id (uuid PK), name, owner_id (FK → users), created_at – migrations/004_create_org_members.sql: org_id (FK), user_id (FK), role (enum: admin/editor/viewer), PRIMARY KEY (org_id, user_id) – migrations/005_create_projects.sql: id (uuid PK), name, org_id (FK → organizations), created_at – migrations/006_create_environments.sql: id (uuid PK), name, slug (unique per project), project_id (FK), created_at – migrations/007_create_api_keys.sql: id (uuid PK), name, key_prefix (first 8 chars of key, for display), key_hash (sha256, unique, indexed), project_id (FK), environment_id (FK nullable), created_at, revoked_at nullable – Run all migrations via migrate.sh against hogmini_identity |
| 15 | ☐ | Write the AuthService business logic – Create src/services/AuthService.ts – Method register(email, password): validate email format with zod, check no existing user with that email (throw ConflictError), hash password with bcrypt (cost factor 12), insert user, return user without password hash – Method login(email, password): find user by email (throw NotFoundError mapped to generic "invalid credentials" — do not leak which field is wrong), compare password with bcrypt, sign a JWT with payload { sub: userId, email } and 24h expiry, return { token, user } – Method verifyToken(token): verify JWT signature, return decoded payload or throw UnauthorizedError – Method generateApiKey(projectId, name): generate 32 random bytes as hex string, format as "fbase_" + hex, sha256 hash it, store the hash + first 8 chars as prefix, return the plaintext key ONCE (you will never be able to show it again) |
| 16 | ☐ | Write the Express routes and controllers – Create src/routes/auth.ts: POST /auth/register, POST /auth/login, GET /auth/me (requires JWT middleware) – Create src/routes/orgs.ts: POST /orgs, GET /orgs/:id, POST /orgs/:id/members – Create src/routes/projects.ts: POST /orgs/:orgId/projects, GET /orgs/:orgId/projects, GET /projects/:id – Create src/routes/apikeys.ts: POST /projects/:projectId/api-keys, GET /projects/:projectId/api-keys, DELETE /api-keys/:id – Create src/middleware/authenticate.ts: Express middleware that reads Authorization: Bearer token, calls AuthService.verifyToken, attaches user to req.user – Controllers are thin: validate input with zod, call service, return JSON — no business logic in controllers |
| 17 | ☐ | Write the internal token verification endpoint – Add route: GET /internal/verify — reads the Authorization header, calls AuthService.verifyToken, returns 200 { userId, email, orgs } or 401 – This endpoint is called by the api-gateway to authenticate every incoming request – This route must NOT require the authenticate middleware (it IS the authenticate step) – Add an internal API key header check (X-Internal-Secret) so only the gateway can call it |
| 18 | ☐ | Write comprehensive tests for the identity-service – Install: vitest, supertest, @types/supertest – Test AuthService.register: happy path, duplicate email throws ConflictError, weak password rejected – Test AuthService.login: happy path returns JWT, wrong password returns generic error, unknown email returns same generic error (timing-safe) – Test AuthService.verifyToken: valid token returns payload, expired token throws, tampered token throws – Test generateApiKey: returned key starts with "fbase_", stored hash is NOT the same as the key, prefix matches first 8 chars – Use a test database (hogmini_identity_test) seeded fresh before each test file |
| 19 | ☐ | Verify identity-service manually with HTTPie/curl – Start the service: ts-node-dev src/index.ts – POST /auth/register → expect 201 with user object (no passwordHash field in response) – POST /auth/login → expect 200 with { token, user } – GET /auth/me with the token in Authorization header → expect 200 with user – GET /auth/me with a bad token → expect 401 – POST /orgs → create an org, expect 201 – POST /orgs/:id/projects → create a project, expect 201 – POST /projects/:id/api-keys → create an API key, expect 201 with the plaintext key – Confirm the plaintext key is NOT stored in the DB by querying api_keys table directly |

PHASE 3 — flag-service: Flags, Rules, Targeting & Publishing

The control plane. This is where flags are configured. It writes to PostgreSQL and publishes events to RabbitMQ. It does not evaluate flags — evaluation is a separate service.

| # | Done | Task |
| --- | --- | --- |
| 20 | ☐ | Initialize the flag-service package – Same structure as identity-service – Additional dependencies: amqplib, @types/amqplib – Import @hogmini/shared for types, errors, and the RabbitMQ connect() helper |
| 21 | ☐ | Design and write the flag-service database schema migrations – migrations/001_create_flags.sql: id (uuid PK), key (slug format e.g. "my-feature-flag", unique per project), name, description, project_id (FK), created_by (user uuid), created_at, updated_at – migrations/002_create_variations.sql: id (uuid PK), flag_id (FK), key (e.g. "true"/"false" or "red"/"blue"), value (JSONB — stores the actual value), is_default (bool), display_order (int) – migrations/003_create_flag_environments.sql: flag_id (FK), environment_id (FK), enabled (bool default false), PRIMARY KEY(flag_id, environment_id) — a flag is off by default in every environment until explicitly enabled – migrations/004_create_rules.sql: id (uuid PK), flag_id (FK), environment_id (FK), type (enum: percentage_rollout / user_targeting / segment_targeting), priority (int for ordering), conditions (JSONB), variation_id (FK → variations), enabled (bool), created_at – migrations/005_create_segments.sql: id (uuid PK), name, project_id (FK), rules (JSONB array of conditions), created_at – migrations/006_create_audit_logs.sql: id (uuid PK), actor_id (uuid), actor_email (text), action (text), resource_type (text), resource_id (uuid), before_state (JSONB nullable), after_state (JSONB), ip_address (text), created_at — NO foreign keys, this table is append-only forever – Run all migrations |
| 22 | ☐ | Write the flag CRUD repository and service – FlagRepository: create, findById, findByKey, listByProject, update, softDelete (sets deleted_at, never actually deletes) – VariationRepository: createForFlag, listByFlag, update — every flag must have at least 2 variations – FlagEnvironmentRepository: enable(flagId, envId), disable(flagId, envId), getState(flagId, envId) – FlagService: createFlag validates that key is slug-format (lowercase, hyphens only, no spaces), creates flag + default variations (true/false for boolean type), writes audit log entry – FlagService: updateFlag updates allowed fields (name, description only — key is immutable after creation), writes audit log – FlagService: toggleFlag(flagId, envId, enabled) — enables/disables flag in an environment, writes audit log |
| 23 | ☐ | Write the rule engine — the most important part of this service – RuleRepository: create, listByFlagAndEnvironment (sorted by priority ASC), update, delete – Understand the conditions JSONB structure before writing: a condition is { attribute: "plan", operator: "equals", value: "enterprise" }. A rule's conditions is an array — ALL conditions must match (AND logic) – RuleService: createRule validates that the variation_id belongs to the same flag, that percentage values sum to ≤ 100% across all percentage_rollout rules in an environment – RuleService: reorderRules(flagId, envId, orderedRuleIds) — accepts an array of rule IDs in desired priority order, updates all priority values in a single transaction – RuleService: deleteRule — removes the rule, shifts priorities of remaining rules to fill the gap |
| 24 | ☐ | Implement the RabbitMQ publisher – Create src/publishers/FlagPublisher.ts – On connect: establish a channel to the "flags" exchange (type: direct) – Method publishFlagUpdated(flagId, projectId, environmentId): publishes a message with routing key "flag.updated", payload is the complete serialized flag with all its rules and variations – Method publishFlagDeleted(flagId, environmentId): publishes with routing key "flag.deleted" – Call publishFlagUpdated after every: flag creation, flag update, rule creation, rule update, rule deletion, flag enable/disable in an environment – The message payload must be self-contained — the evaluation-service will use it to update its cache without querying the DB |
| 25 | ☐ | Write the audit log service – AuditService.log({ actorId, actorEmail, action, resourceType, resourceId, beforeState, afterState, ipAddress }) – This is called from FlagService and RuleService after every mutating operation – Never let an audit log failure cascade — wrap in try/catch, log the error but do not throw – AuditRepository.listByResource(resourceType, resourceId, limit, offset): for the audit trail UI |
| 26 | ☐ | Write the flag-service routes and controllers – POST /projects/:projectId/flags — create flag – GET /projects/:projectId/flags — list all flags in project – GET /flags/:flagId — get flag with all variations – PATCH /flags/:flagId — update flag metadata – DELETE /flags/:flagId — soft delete – GET /flags/:flagId/environments/:envId — get flag state in environment (enabled/disabled + rules) – POST /flags/:flagId/environments/:envId/enable — enable flag – POST /flags/:flagId/environments/:envId/disable — disable flag – GET /flags/:flagId/rules?environmentId=:envId — list rules for a flag in an environment – POST /flags/:flagId/rules — create rule – PATCH /rules/:ruleId — update rule – DELETE /rules/:ruleId — delete rule – PUT /flags/:flagId/rules/reorder — reorder rules – GET /flags/:flagId/audit — audit trail for a flag |
| 27 | ☐ | Write tests for the flag-service – Test flag key validation: rejects uppercase, spaces, special chars; accepts lowercase hyphens – Test that creating a boolean flag automatically creates exactly 2 variations (true, false) – Test that toggling a flag publishes a message to RabbitMQ (mock the publisher) – Test rule priority: after creating 3 rules, priorities are 1, 2, 3. After reorder, priorities reflect the new order – Test that percentage_rollout rules cannot exceed 100% total in an environment |

PHASE 4 — evaluation-service: The Hot Path

This is the most performance-critical service. Every SDK call hits it. It never touches PostgreSQL at runtime. It reads from Redis only, and Redis is kept warm by consuming RabbitMQ events. Master this and you understand caching architecture.

| # | Done | Task |
| --- | --- | --- |
| 28 | ☐ | Initialize the evaluation-service package – Dependencies: express, ioredis, amqplib, pino, pino-http, uuid – ioredis (not the "redis" package) — ioredis has better TypeScript support and reconnection handling – No pg dependency — this service never talks to PostgreSQL |
| 29 | ☐ | Build the Redis cache layer – Create src/cache/FlagCache.ts – Key structure: flags:{environmentId}:{flagKey} → stores serialized FlagWithRules object (the same shape the flag-service publishes) – Method set(environmentId, flagKey, flag): JSON.stringify the flag, store with no expiry (flags are evicted only when explicitly updated or deleted) – Method get(environmentId, flagKey): JSON.parse the stored value, return typed FlagWithRules or null – Method delete(environmentId, flagKey): DEL the key – Method getAll(environmentId): SCAN for keys matching flags:{environmentId}:*, parse all, return array — used for bulk evaluation – Method hydrate(flags): bulk SET operation using a Redis pipeline — called at service startup |
| 30 | ☐ | Implement the startup hydration from flag-service REST API – On service start, call the flag-service's internal REST endpoint: GET /internal/flags?environmentId=:envId – Add that internal endpoint to the flag-service (returns ALL active flags with rules for an environment) – Deserialize the response and call FlagCache.hydrate() to load all flags into Redis – If the flag-service is unreachable at startup, retry with exponential backoff (1s, 2s, 4s, 8s, max 30s) – Log how many flags were loaded at startup |
| 31 | ☐ | Implement the RabbitMQ consumer for cache invalidation – Create src/consumers/FlagConsumer.ts – Subscribe to queue "evaluation.flag.updates" — on message: parse payload, call FlagCache.set() with the new flag data, ack the message – Subscribe to queue "evaluation.flag.deletes" — on message: parse payload, call FlagCache.delete(), ack the message – If processing fails: nack the message with requeue=false (send to dead letter queue), log the error – Create a dead letter queue in RabbitMQ and bind it to catch nack'd messages for inspection |
| 32 | ☐ | Implement the consistent hashing bucketing algorithm – Install: murmurhash-js (or implement MurmurHash3 yourself — the implementation is ~30 lines) – Create src/services/BucketingService.ts – Method getBucket(userId, flagKey): concatenate userId + "." + flagKey, run MurmurHash3 on the string, take result % 10000 to get a bucket 0–9999 – This produces a number 0–9999. A 20% rollout means buckets 0–1999 return true. A 50% rollout means 0–4999. – Write a test: for 10,000 unique user IDs and a single flag key, verify the distribution is within ±2% of the target percentage – Write a test: the same userId + flagKey always returns the same bucket (determinism test) |
| 33 | ☐ | Implement the segment matching engine – Create src/services/SegmentMatcher.ts – Method matches(userContext, conditions): takes a user context object {userId, attributes: {}} and a conditions array – Support operators: equals, not_equals, contains, not_contains, starts_with, ends_with, greater_than, less_than, is_in (array membership), is_not_in – All conditions in a rule must match (AND logic) – Attribute values are looked up from userContext.attributes — if the attribute is not present, the condition fails – Write tests for every operator with both matching and non-matching cases |
| 34 | ☐ | Implement the core evaluation engine – Create src/services/EvaluationService.ts – Method evaluate(flagKey, environmentId, userContext): fetch flag from Redis (return null + reason "flag_not_found" if missing) – If flag is disabled in the environment: return the default variation + reason "flag_disabled" – Iterate rules in priority order (lowest priority number first): – – If rule type is "user_targeting": run SegmentMatcher.matches(). If match → return rule's variation + reason "rule_match" – – If rule type is "percentage_rollout": get bucket from BucketingService. If bucket falls in range → return variation + reason "percentage_rollout" – – If rule type is "segment_targeting": check if user is in the named segment (segment rules stored separately in Redis) → return variation + reason "segment_match" – If no rule matches: return the default variation (the variation marked is_default=true) + reason "default_variation" – Method evaluateAll(environmentId, userContext): calls evaluate() for every flag in the environment, returns a map of flagKey → EvaluationResult – The EvaluationResult type must include: variationKey, variationValue, reason, ruleId (nullable) |
| 35 | ☐ | Write the evaluation-service routes – GET /evaluate/:environmentId/:flagKey?userId=X&attributes[plan]=enterprise — evaluate one flag for a user – POST /evaluate/:environmentId — evaluate all flags, body is { userId, attributes } – GET /health — return { status: "ok", flagCount: N, redisConnected: bool, mqConnected: bool } – These endpoints authenticate via SDK API key: read the X-SDK-Key header, validate against the api_keys table in identity-service via an internal HTTP call, cache the result in Redis for 60 seconds |
| 36 | ☐ | Performance-test the evaluation-service – Load Redis with at least 100 flags each with 3–5 rules – Use autocannon (npm install -g autocannon) to hit POST /evaluate/:envId with 100 concurrent connections – Target: p99 latency under 20ms, throughput > 1000 req/s on a dev machine – If performance is poor: check for unnecessary async operations, ensure no DB calls happen in the evaluation path, check Redis pipeline vs individual GETs |

PHASE 5 — notification-service & event-service

Two services in one phase because they are simpler individually, but teach important patterns: SSE connection pooling and write buffering.

| # | Done | Task |
| --- | --- | --- |
| 37 | ☐ | Initialize notification-service – Dependencies: express, amqplib, ioredis, pino, uuid – No database — this service holds state only in memory (connected SSE clients) |
| 38 | ☐ | Build the SSE connection manager – Create src/services/SSEManager.ts – Internal data structure: Map<environmentId, Map<connectionId, Response>> — maps environment IDs to connected clients – Method addClient(environmentId, connectionId, res): set headers (Content-Type: text/event-stream, Cache-Control: no-cache, Connection: keep-alive), add to map, send initial "connected" event, handle req.on("close") to clean up – Method removeClient(environmentId, connectionId): delete from map, log the disconnection – Method broadcast(environmentId, event, data): iterate all clients for that environment, call res.write() with SSE format: "event: {event} data: {JSON} " – Method getClientCount(environmentId): returns the number of connected clients — used in /health |
| 39 | ☐ | Build the RabbitMQ consumer for notifications – Create src/consumers/FlagNotificationConsumer.ts – Subscribe to "notification.flag.updates" — on message: parse the flag payload, call SSEManager.broadcast(environmentId, "flag.updated", payload), ack – Subscribe to "notification.flag.deletes" — on message: broadcast "flag.deleted" event with flagId, ack |
| 40 | ☐ | Write the notification-service routes – GET /stream/:environmentId — the SSE endpoint. Validates SDK key (same pattern as evaluation-service), calls SSEManager.addClient. This connection stays open indefinitely. – GET /health — includes connected client count per environment – Add a heartbeat: every 30 seconds, send a "ping" event to all connected clients. This prevents proxy timeouts and lets clients detect stale connections. |
| 41 | ☐ | Initialize event-service – Dependencies: express, pg, ioredis, pino, uuid – Database: hogmini_events (PostgreSQL with TimescaleDB extension, or plain PostgreSQL if TimescaleDB is complex for now) |
| 42 | ☐ | Write the event-service database migrations – migrations/001_create_flag_impressions.sql: id (uuid), flag_key (text), environment_id (uuid), variation_key (text), reason (text), user_id (text), timestamp (timestamptz) – If using TimescaleDB: run SELECT create_hypertable('flag_impressions', 'timestamp'); after creating the table – migrations/002_create_indexes.sql: index on (flag_key, environment_id, timestamp DESC) for analytics queries |
| 43 | ☐ | Implement the write buffer – Create src/services/IngestionService.ts – Method ingest(event): append the event to a Redis list key "events:buffer:{environmentId}" – Create a background job (setInterval, every 5 seconds): read up to 500 events from the buffer using LRANGE + LTRIM in a pipeline, bulk INSERT them into PostgreSQL in a single query (VALUES ($1,$2,...), ($3,$4,...) etc) – If the bulk insert fails: push the events back to Redis and log the error — do not lose events – This pattern is called a write buffer or event buffer — it trades small latency for dramatically higher write throughput |
| 44 | ☐ | Write the event-service routes – POST /events — SDK posts impression events here after each evaluation. Body: array of events (batch up to 100). Validates SDK key. Calls IngestionService.ingest for each. – GET /analytics/:environmentId/:flagKey?from=ISO_DATE&to=ISO_DATE — returns: total impressions, impressions per variation (grouped), unique user count, impressions per hour (time series) – GET /health — includes buffer size (Redis list length) |

PHASE 6 — api-gateway & React Dashboard

The external face of your system. The gateway routes traffic, the dashboard gives operators a UI. The dashboard talks ONLY to the gateway — never directly to services.

| # | Done | Task |
| --- | --- | --- |
| 45 | ☐ | Initialize the api-gateway package – Dependencies: express, http-proxy-middleware, express-rate-limit, pino, uuid – The gateway is thin — its only job is routing, rate limiting, and auth delegation |
| 46 | ☐ | Write the gateway routing and auth middleware – Create a proxy route for each downstream service using http-proxy-middleware – /api/auth/* → identity-service:3001 – /api/flags/* → flag-service:3002 – /api/evaluate/* → evaluation-service:3003 – /api/events/* → event-service:3004 – /api/stream/* → notification-service:3005 (disable proxy buffering for SSE) – Create authenticate middleware: extracts Bearer token, calls GET identity-service:3001/internal/verify with X-Internal-Secret header, attaches user info to request, passes downstream via X-User-Id and X-User-Email headers – Apply authenticate to all /api/* routes EXCEPT /api/auth/register and /api/auth/login |
| 47 | ☐ | Add rate limiting to the gateway – Use express-rate-limit – General API: 300 requests per 15 minutes per IP – Auth endpoints (/api/auth/login, /api/auth/register): 10 requests per 15 minutes per IP – Evaluation endpoints (/api/evaluate/*): 1000 requests per minute per API key (use a custom key generator that reads the X-SDK-Key header) – Return 429 with { error: "Too Many Requests", retryAfter: seconds } on limit hit |
| 48 | ☐ | Initialize the React dashboard package – Use Vite: npm create vite@latest dashboard -- --template react-ts – Install: react-router-dom v6, @tanstack/react-query v5, zustand, axios, zod, recharts (for analytics charts) – Configure Vite proxy in vite.config.ts: all /api requests proxy to localhost:3000 (the gateway) during development – Create src/api/client.ts: a configured axios instance with baseURL "/api", request interceptor that attaches Authorization: Bearer {token} from localStorage, response interceptor that redirects to /login on 401 |
| 49 | ☐ | Build the authentication pages and state – Create src/store/authStore.ts: Zustand store with { user, token, login(token, user), logout() }. Persist to localStorage. – Page: /login — email + password form, POST /api/auth/login, on success call authStore.login and navigate to /dashboard – Page: /register — registration form, POST /api/auth/register – Route guard: ProtectedRoute component that checks authStore.token — redirects to /login if missing – Apply ProtectedRoute to all routes except /login and /register |
| 50 | ☐ | Build the flag management pages – Page: /dashboard — list of projects for the current org – Page: /projects/:projectId/flags — list all flags with their enabled/disabled status per environment, search/filter bar – Page: /projects/:projectId/flags/new — create flag form: key (validate slug format in real-time), name, description, flag type (boolean / multivariate) – Page: /flags/:flagId — flag detail view with tabs: Overview, Targeting Rules, Audit Log – Targeting Rules tab: list of existing rules with drag-to-reorder (use @dnd-kit/core), enable/disable toggle per rule, "Add Rule" button – Add Rule modal: select rule type, configure conditions (attribute + operator + value builder), select variation, set percentage – Audit Log tab: paginated list of changes with actor, action, timestamp, before/after diff |
| 51 | ☐ | Build the analytics page – Page: /flags/:flagId/analytics?environmentId=:envId – Date range picker (last 24h / 7d / 30d / custom) – Cards: total impressions, unique users, variation breakdown (% each variation was returned) – Line chart: impressions over time (hourly), one line per variation, using recharts LineChart – Use @tanstack/react-query for all data fetching — configure staleTime: 60_000 so it refetches every minute |
| 52 | ☐ | Implement real-time flag updates in the dashboard via SSE – Create src/hooks/useSSE.ts: custom hook that opens an EventSource connection to /api/stream/:environmentId – On "flag.updated" event: call queryClient.invalidateQueries for the affected flag key — this triggers a refetch of flag data – On "flag.deleted" event: remove the flag from the query cache – Handle reconnection: EventSource reconnects automatically, but add a visual indicator showing "Connected" / "Reconnecting" – Close the EventSource connection in the cleanup function of useEffect to prevent memory leaks |

PHASE 7 — Containerization, nginx & Local Production Simulation

Get every service running in Docker Compose as if it were production. Do not deploy until this works perfectly locally. Production will only be harder, not easier.

| # | Done | Task |
| --- | --- | --- |
| 53 | ☐ | Write Dockerfiles for all 6 services – Use multi-stage builds: stage 1 (builder) installs all deps and compiles TypeScript; stage 2 (runner) uses node:20-alpine, copies only dist/ and node_modules, runs the compiled JS – Never run containers as root: add USER node in the runner stage – Set NODE_ENV=production in the runner stage – EXPOSE the correct port in each Dockerfile – Add a HEALTHCHECK instruction: CMD curl -f http://localhost:{PORT}/health ¦¦ exit 1 |
| 54 | ☐ | Write the Dockerfile for the React dashboard – Stage 1 (builder): node:20-alpine, runs npm run build — outputs to /app/dist – Stage 2 (runner): nginx:alpine, copies /app/dist to /usr/share/nginx/html – Copy a custom nginx.conf that configures: serve index.html for all routes (React Router needs this — try_files $uri /index.html), gzip compression, proper cache headers for static assets vs index.html |
| 55 | ☐ | Write docker-compose.prod.yml – Extends docker-compose.yml (use "extends" or maintain separately) – All services use their Docker images (not volume-mounted source code) – Add restart: unless-stopped to all services – Remove port mappings for internal services (postgres, redis, rabbitmq) — only the gateway and dashboard are port-mapped – Add memory limits: 256m for each Node service, 512m for PostgreSQL, 128m for Redis – Set all environment variables via the env_file directive pointing to a .env file |
| 56 | ☐ | Configure nginx as the outer reverse proxy – Install nginx in the docker-compose (or run it separately) – nginx listens on 80, proxies to the api-gateway container on port 3000 – nginx serves the dashboard static files directly (more efficient than proxying to the dashboard container) – Configure proxy_pass, proxy_set_header, and proxy_buffering off specifically for the /api/stream/ path (SSE requires this) – Test locally: hit http://localhost in the browser and verify the dashboard loads |
| 57 | ☐ | Run the full stack locally with docker-compose.prod.yml and verify everything works end to end – docker compose -f docker-compose.prod.yml up -d – Register a user, create an org and project, create a flag with a percentage rollout rule – Call the evaluation endpoint with different userIds — verify some get true, some get false in the ~expected proportion – Toggle the flag off — call evaluation again — verify all users now get the default variation – Open a second browser tab — connect SSE — toggle the flag — verify the first tab receives the update event in real time – Post impression events and verify they appear in the analytics page after a few seconds |

PHASE 8 — VPS Deployment, TLS, CI/CD & Observability

Deploy to Hetzner, configure nginx with TLS, set up GitHub Actions for automated deploys, and wire up Prometheus + Grafana for monitoring. Your system is not production until it is observable.

| # | Done | Task |
| --- | --- | --- |
| 58 | ☐ | Provision and harden a Hetzner VPS – Create a Hetzner account and provision a CX32 server (4 vCPU, 8GB RAM) running Ubuntu 24.04 – SSH in as root, create a non-root user (e.g. "deploy") with sudo privileges – Add your SSH public key to /home/deploy/.ssh/authorized_keys – Disable root SSH login: PasswordAuthentication no, PermitRootLogin no in /etc/ssh/sshd_config – Install ufw (firewall), allow only ports 22, 80, 443. Deny everything else. – Install Docker Engine (not Docker Desktop) following the official Debian/Ubuntu instructions from docs.docker.com – Add the deploy user to the docker group: usermod -aG docker deploy – Install the Docker Compose plugin (included with Docker Engine v2) |
| 59 | ☐ | Point your domain to the VPS and configure TLS with Certbot – Add an A record pointing your domain (e.g. hogmini.yourdomain.com) to the VPS IP – Wait for DNS propagation (check with: dig hogmini.yourdomain.com) – Install nginx on the VPS: apt install nginx – Install Certbot and the nginx plugin: apt install certbot python3-certbot-nginx – Run: certbot --nginx -d hogmini.yourdomain.com – Certbot will modify your nginx config to add TLS and set up auto-renewal – Verify auto-renewal will work: certbot renew --dry-run – Confirm HTTPS is working by visiting the domain in a browser |
| 60 | ☐ | Configure nginx on the VPS – Write /etc/nginx/sites-available/hogmini.conf – Redirect all HTTP (port 80) to HTTPS (port 443) – Proxy /api/* to the api-gateway container on 127.0.0.1:3000 – Serve the dashboard build artifacts directly from the dist directory (built during deploy) – Configure SSE: location /api/stream/ { proxy_buffering off; proxy_cache off; proxy_read_timeout 3600s; } – Enable gzip for text, JSON, JS, CSS responses – Add security headers: X-Frame-Options, X-Content-Type-Options, Referrer-Policy, Permissions-Policy – Link config: ln -s /etc/nginx/sites-available/hogmini.conf /etc/nginx/sites-enabled/ – Test config: nginx -t. Reload: systemctl reload nginx |
| 61 | ☐ | Set up production environment on the VPS – Create /home/deploy/hogmini/ directory – Create /home/deploy/hogmini/.env with all production environment variables (strong JWT_SECRET, production DB passwords) – Create /home/deploy/hogmini/docker-compose.prod.yml — copy from your repo – Create a deploy user in PostgreSQL with a strong password (different from development) – Run database migrations manually on first deploy: docker compose exec identity-service node scripts/migrate.js – Verify all services start and pass health checks: docker compose ps |
| 62 | ☐ | Set up GitHub Container Registry and push Docker images – In GitHub: Settings → Developer Settings → Personal Access Tokens → create token with write:packages scope – Login to GHCR locally: echo TOKEN ¦ docker login ghcr.io -u USERNAME --password-stdin – Tag each service image: docker tag hogmini/identity-service ghcr.io/yourusername/hogmini-identity:latest – Push all images: docker push ghcr.io/yourusername/hogmini-identity:latest (repeat for all services) – Update docker-compose.prod.yml on the VPS to use ghcr.io image names – Verify the VPS can pull the images (may need to authenticate on the VPS too) |
| 63 | ☐ | Write the GitHub Actions CI/CD pipeline – Create .github/workflows/deploy.yml – Trigger: on push to main branch – Job 1 (test): checkout, install deps, run vitest for all services in parallel – Job 2 (build-and-push): depends on test job. Runs docker build for each service. Tags with both :latest and the commit SHA. Pushes to GHCR. – Job 3 (deploy): depends on build-and-push. Uses appleboy/ssh-action to SSH into the VPS. Runs a script that: cd /home/deploy/hogmini, docker compose -f docker-compose.prod.yml pull, docker compose -f docker-compose.prod.yml up -d --no-deps service-name (one by one), waits for health check before moving to next service. – Add GitHub Secrets: VPS_HOST, VPS_USER, VPS_SSH_KEY, GHCR_TOKEN |
| 64 | ☐ | Add Prometheus metrics to every service – Install prom-client in all services: npm install prom-client – Create src/metrics/index.ts in each service: initializes a Registry, defines counters and histograms – Metrics to expose in all services: http_requests_total (labels: method, route, status_code), http_request_duration_seconds (histogram, labels: method, route) – Additional metrics per service: – – evaluation-service: flag_evaluations_total (labels: flag_key, reason, variation), redis_cache_hits_total, redis_cache_misses_total – – event-service: events_ingested_total, write_buffer_size (gauge) – – notification-service: sse_connections_active (gauge, per environment) – Expose a GET /metrics endpoint in each service (text/plain format — prom-client handles formatting) |
| 65 | ☐ | Deploy and configure Prometheus and Grafana – Add prometheus and grafana to docker-compose.prod.yml – Create infrastructure/prometheus/prometheus.yml: scrape_configs targeting each service /metrics endpoint every 15s – Grafana runs on port 3001 internally, proxied via nginx at /grafana (or on a subdomain) – In Grafana: add Prometheus as a data source – Create a dashboard with panels: requests/sec per service (rate over 5m), p99 latency per service, error rate (5xx / total), evaluation-service cache hit rate, notification-service active connections, write buffer size – Set up an alert: if error rate > 5% for 5 minutes → send a notification (configure a Grafana alerting channel) |
| 66 | ☐ | Configure structured logging and set up a log aggregation strategy – Ensure all services use Pino with JSON output (not pretty-print in production) – Every log line must include: requestId, service name, environment (production/staging), level, timestamp – On the VPS: docker compose logs --follow --tail=100 service-name — this is your log access for now – Optionally: configure Docker's logging driver to write to files with log rotation: json-file driver with max-size: 50m, max-file: 5 – Add a script: scripts/logs.sh that tail -f the docker logs for a given service with the service name as argument |
| 67 | ☐ | Configure automated PostgreSQL backups – Create a script on the VPS: /home/deploy/scripts/backup.sh – Script runs pg_dump for each database (identity, flags, events) and compresses the output with gzip – Upload the backups to Backblaze B2 or Hetzner Object Storage using rclone (install rclone, configure with your bucket credentials) – Retain 7 days of backups: delete backups older than 7 days after uploading – Test restore: download the latest backup and run pg_restore to a test database — verify data is intact – Add to cron: crontab -e → 0 2,8,14,20 * * * /home/deploy/scripts/backup.sh (every 6 hours) |
| 68 | ☐ | Final production smoke test – Trigger a full CI/CD deploy by pushing a trivial commit to main – Watch the GitHub Actions run complete successfully – Visit your domain in the browser — dashboard loads over HTTPS – Register a user through the production UI — verify the user is created in the production DB – Create a flag, enable it, add a rule — verify the rule is published to RabbitMQ and the evaluation-service cache is updated – Call the evaluation endpoint via curl with your production API key — verify correct evaluation result – Open the Grafana dashboard — verify metrics are flowing from all services – Kill one service container (docker compose stop flag-service) — verify the health endpoint for that service goes red, restart it, verify recovery |

Summary

| Phase | Description | Tasks | Approx. Time |
| --- | --- | --- | --- |
| Phase 0 | Dev Environment & Monorepo | 1–6 | 2–3 days |
| Phase 1 | PostgreSQL, Redis, RabbitMQ (Local) | 7–11 | 1–2 days |
| Phase 2 | identity-service | 12–19 | 5–7 days |
| Phase 3 | flag-service | 20–27 | 7–10 days |
| Phase 4 | evaluation-service | 28–36 | 7–10 days |
| Phase 5 | notification + event services | 37–44 | 4–5 days |
| Phase 6 | api-gateway + React dashboard | 45–52 | 7–10 days |
| Phase 7 | Docker + local production sim | 53–57 | 3–4 days |
| Phase 8 | VPS deploy, TLS, CI/CD, monitoring | 58–68 | 5–7 days |

Total: 68 tasks across 8 phases. Estimated 6–10 weeks depending on pace and prior experience.